**STORY BOARD**

|  |  |  |
| --- | --- | --- |
| **Name of the commands** | **Handled by** | **Dates** |
| Add and Quit commands | P. Yuktha priya | 10-12-2022 to 22-12-2022 |
| Read and Display commands | CH. Lakshmi Devi | 10-12-2022 to 22-12-2022 |
| Save command and client code | Y. L N Maheswari | 10-12-2022 to 22-12-2022 |
| Append and Find commands | S V Lakshmi Durga .M | 10-12-2022 to 22-12-2022 |
| Code integration | P. Yuktha priya,  Y. L N Maheswari. | 26-12-2022 to 27-12-2022 |
| PPT of project | P. Yuktha priya ,  CH. Lakshmi Devi | 22-12-2022 to 24-12-2022 |
| Documentation | Y. L N Maheswari,  S V Lakshmi Durga .M | 22-12-2022 to 24-12-2022 |
| Flow Chart | S V Lakshmi Durga .M | 7-12-2022 to 10-12-2022 |
| MOM ,Story Board | P. Yuktha priya | 04-12-2022 to 22-12-2022;  20-12-2022 to 24-12-2022 |
| Plan | Y. L N Maheswari | 20-12-2022 to 24-12-2022 |
| RTM | CH. Lakshmi Devi | 20-12-2022 to 24-12-2022 |
| IT testing, tools | S V Lakshmi Durga .M | 26-12-2022 to 27-12-2022 |
| UT testing, Cpp testing | CH. Lakshmi Devi | 26-12-2022 to 27-12-2022 |